CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Mar 9 to 16	Cat shelter mechanics and technicals	Javi Almirante
	Cat minigame technicalities	Arel Latoga
	Art assets	Clare Tan
Mar 16 to 18	Code review and testing	Clare Tan
Mar 16 to 18	Finalize deliverable documents	Javi Almirante, Clare Tan and Arel Latoga

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)