CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Jan 27 – Feb 3	Code for the cat mini-game and main menu	Javi Almirante
	Cat graphics and background art	Clare Tan
Feb 3 -5	Code review and testing	Arel Latoga
Feb 4-5	Finalize deliverable documents	Clare Tan and Arel Latoga

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)