CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Feb 24 to Mar 2	Code for cat shelter and donation site hotlinking	Arel Latoga
	Music Exists	Javi Almirante
Mar 2 to Mar 4	Code review and testing	Clare Tan
Mar 2 to Mar 4	Finalize deliverable documents	Javi Almirante, Clare Tan and Arel Latoga

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)