CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
April 13 to April 22	Code for the cat health bars and multiple cat support	Javi Almirante
	Code for transferring street caught cats to shelter	Arel Latoga
April 13 to April 22	User Interface Buttons	Clare Tan
April 20 to 22	Code review and testing	Arel Latoga
April 20 to 22	Finalize deliverable documents	Clare Tan

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)